VibeCheck MVP

Product Requirements Document

v1.0  ·  March 2026  ·  East London Launch

MVP Definition: Users can browse live vibe clips from East London venues and see what’s actually happening tonight before deciding where to go.

# 1. Problem Statement

Every weekend, people in East London spend money on transport, cover charges, and drinks only to arrive at a venue that’s dead, overcrowded, or playing the wrong music. The decision to go out is made with incomplete information. Current workarounds (checking Instagram stories, texting friends, guessing) are fragmented and unreliable.

Validation: Problem confirmed through user conversations and existing behaviour patterns — people already check WhatsApp statuses and Instagram stories before going out, but this content is scattered and not aggregated by intent.

# 2. Target User Persona

Siya, 24, East London

Works a 9–5 during the week. Goes out most Friday and Saturday nights. Spends R150–R400 per outing on Ubers, cover, and drinks. Has 3–4 venues he rotates between because trying new places feels risky. Checks Instagram stories and WhatsApp statuses before leaving but often arrives at a dead venue anyway. Frustrated by wasting money and time. Would use an app that shows him what’s actually happening at venues right now.

# 3. Goals & Success Metrics (60–90 Days)

| Metric | Target | How We Measure |
| --- | --- | --- |
| Active venues with content | 10–15 venues in East London | Venues with ≥1 clip in last 7 days |
| Weekly active users | 500+ opening the app on weekends | Unique app opens Fri–Sat |
| Promoter retention | 8+ promoters posting weekly | Clips uploaded per promoter per week |
| User return rate | 40%+ come back next weekend | Week-over-week retention |
| Time to decision | Under 2 minutes from open to “I’m going” | Session duration + qualitative feedback |

# 4. Scope

## IN — MVP Ships With

- Promoter clip uploads — 15–30 second vibe videos, geotagged and timestamped, uploaded via app

- Venue listings — name, type, location, cover charge, hours, music genre, drink price range

- Browse & filter — filter by venue type, music genre; sort by most recent content

- Venue info cards — cover charge, hours, music, drinks, crowd status (manually reported by promoter)

- Venue owner dashboard (basic) — claim listing, update details, see view count

- East London only — single city, no multi-city infrastructure

## OUT — Explicitly Not in MVP

- Vibe score algorithm — Phase 2 (requires enough data to compute meaningfully)

- Deals & promotions engine with QR codes — Phase 2

- Face-blur / privacy tech on streams — Phase 2 (promoter clips are curated, lower risk)

- Push notifications / vibe alerts — Phase 2

- Live camera streams from venues — Phase 2 (start with promoter clips, not CCTV)

- Map view — Phase 2 (East London is small enough that a list works)

- User accounts / login — MVP is browse-only, no auth required

- Payments or ticketing — Phase 2

- Multiple cities — Phase 2 (scale after proving East London)

# 5. Core User Stories

### Club-Goer (Siya)

- As a club-goer, I want to see what venues are active tonight so that I don’t waste money going to a dead spot

- As a club-goer, I want to watch short vibe clips from inside venues so that I can judge the energy before going

- As a club-goer, I want to filter venues by music genre so that I find a place playing what I’m in the mood for

- As a club-goer, I want to see the cover charge and drink prices so that I can budget my night

### Promoter (Lebo)

- As a promoter, I want to upload vibe clips quickly so that I can attract people to the venue I’m promoting

- As a promoter, I want to tag my clip with the venue and music genre so that the right people see it

- As a promoter, I want to see how many people viewed my clips so that I can show value to venue owners

### Venue Owner (Sipho)

- As a venue owner, I want to claim my listing and update details so that the information is accurate

- As a venue owner, I want to see how many people viewed my venue so that I understand my reach

# 6. Key Screens to Build

- Home / Browse — List of venues with latest clip thumbnail, venue type, music tag, and “last updated” timestamp. Filter bar at top.

- Venue Detail — Venue info card (cover, hours, drinks, music) + scrollable feed of recent vibe clips from promoters. Tap clip to watch full-screen.

- Upload (Promoter) — Camera/gallery picker → tag venue → tag music genre → post. Maximum 30 seconds. Under 3 taps to publish.

- Venue Dashboard (Owner) — Basic stats: total views this week, number of clips posted, claim/edit listing details.

# 7. Constraints & Risks

| Risk | Detail | Mitigation |
| --- | --- | --- |
| Cold start | No content = no users. No users = no promoters. | Personally recruit 8–10 promoters across EL venues before launch. Seed initial content yourself on launch weekend. |
| Small market | East London has fewer venues than CPT/JHB. | Feature, not a bug. Easier to saturate. Prove the model, then scale. |
| Promoter churn | Promoters stop posting if they don’t see value. | Show view counts immediately. Make upload under 3 taps. Personal relationship with early promoters. |
| Privacy backlash | Patrons uncomfortable with being filmed. | Promoter clips are curated (not CCTV). Wide-angle crowd shots, not faces. POPIA signage provided to venues. |
| Solo developer | One person building everything = slow iteration. | Ruthless scope control. Use the PRD as a decision anchor. Ship weekly. |

# 8. Recommended Stack

Optimised for solo dev speed. Boring tech that works.

| Layer | Choice | Why |
| --- | --- | --- |
| Frontend (Mobile) | React Native / Expo | Cross-platform from day one. Expo handles builds. You know React. |
| Frontend (Web) | Next.js | SSR for SEO, fast iteration, Vercel deploys in seconds. |
| Backend / API | Node.js + Express or tRPC | Matches your existing stack. Fast to build. |
| Database | PostgreSQL + Prisma | Relational fits the data model. Prisma gives type safety. |
| Video Storage | Cloudinary or AWS S3 | Handles video upload, compression, CDN delivery. |
| Auth (Phase 2) | Clerk or Supabase Auth | Not needed for MVP browse. Add when promoters need login. |
| Deployment | Vercel (web) + Railway (API) | Zero-config. Free tiers cover MVP. |
| Error Monitoring | Sentry (free tier) | Catch errors before users report them. |
| Analytics | PostHog (free tier) | Privacy-friendly. Track the 3 core metrics. |

Decision rule: If a feature isn’t in the IN list above, it doesn’t get built until the MVP metrics are hit. No exceptions. This document is the scope anchor.